HORIZON-CL4-2026-05-DIGITAL-EMERGING-02

Next-Generation AI Agents for Real-World Applications

TRANSPARENT

Trustworthy, Reliable, and Accountable Next-generation Smart
Platforms for AI Agent Real-world Evaluation, Navigation and Testing

| Field | Value |
| --- | --- |
| Call | HORIZON-CL4-2026-05-DIGITAL-EMERGING-02 |
| Type of action | RIA (Research and Innovation Action) |
| Duration | 36 months |
| Requested EU contribution | EUR 18,500,000 |
| TRL | Start: TRL 3 → End: TRL 5 |
| Partnership | AI, Data and Robotics (ADRA) |
| Coordinator | Universidad de Malaga (UMA), Spain |

# 1. Excellence

## 1.1 Objectives

The overarching objective of TRANSPARENT is to develop and validate a next-generation AI agent platform that embeds trustworthiness, transparency, and EU AI Act compliance as core architectural principles — not as afterthoughts.

Specific objectives:

SO1 — Advanced AI agent architectures with built-in transparency. Develop next-generation AI agent architectures that combine RAG (Retrieval-Augmented Generation), structured metadata reasoning, SQL tool use, and multi-agent coordination, with graduated transparency at every layer.

SO2 — Reliability verification and hallucination detection. Advance the state of the art in real-time verification of AI agent outputs, including claim-level source attribution, hallucination detection, and confidence scoring that users can interpret and trust.

SO3 — Multi-agent coordination with accountability. Design and implement multi-agent frameworks where agents can collaborate on complex tasks while maintaining individual audit trails, source attribution, and accountability chains.

SO4 — EU AI Act compliance-by-design toolkit. Create a reusable, open-source toolkit for AI agent developers to build EU AI Act-compliant systems, including automated audit logging, risk classification, transparency reporting, and human oversight mechanisms.

SO5 — Real-world validation across sectors. Validate the platform in three real-world application domains: (a) research intelligence and academic knowledge management, (b) public administration decision support, and (c) healthcare information retrieval — demonstrating cross-sector applicability.

## 1.2 Relation to the Call

The call asks for "autonomous systems powered by large AI models that can plan, utilize tools and perform actions autonomously to achieve specified goals." TRANSPARENT addresses every requirement:

| Call requirement | TRANSPARENT response |
| --- | --- |
| Planning and reasoning | Multi-step query decomposition: RAG retrieval → metadata enrichment → tool use → response synthesis → verification |
| Memory management | Session-based conversation history with context preservation, per-agent persistent knowledge bases |
| Tool use | SQL querying (Text2SQL), semantic search (ChromaDB/RAG), structured metadata lookup, interactive map generation, document retrieval |
| Multi-agent frameworks | Multiple agent types (RAG, Metadata+RAG, Text2SQL, Oneshot) operating on shared infrastructure with role-based access |
| Validation and monitoring | Real-time reliability badges, claim-level source attribution, hallucination detection, audit logging — TRANSPARENT's unique contribution |
| Benchmarking and KPIs | Structured error taxonomy, tester protocol, quantitative reliability metrics |

## 1.3 Novelty — Beyond the State of the Art

Current AI agent frameworks (LangChain, AutoGen, CrewAI) focus on capability — making agents do more. TRANSPARENT focuses on accountability — making agents you can trust and verify.

| Current state of the art | TRANSPARENT advance |
| --- | --- |
| Agents generate answers without source attribution | Every claim is traced to its source (metadata, document, LLM, web) with colour-coded provenance |
| Hallucination detection is post-hoc and external | Built-in, real-time hallucination detection with paper/project title verification against the knowledge base |
| Transparency is binary (on/off) | Graduated Transparency Framework: crystal box (full detail) → grey box (essential indicators) → black box (audit-only) |
| EU AI Act compliance requires manual documentation | Automated compliance toolkit: audit logging, risk classification, Design Cards, RoPA templates |
| Agent evaluation is ad-hoc | Structured testing methodology with error taxonomy (content/transparency/technical), severity levels, and tester protocol |
| Multi-agent systems lack individual accountability | Per-agent audit trails, per-agent reliability scoring, role-based access control |

## 1.4 Methodology

Phase 1 — Architecture Extension (M1-M12)

WP1: Extend TOMMI's agent architecture with advanced planning (multi-step decomposition, sub-goal generation)

WP2: Implement persistent memory (cross-session knowledge, user preference learning)

WP3: Develop multi-agent coordination protocol with accountability chains

Phase 2 — Verification & Trust (M6-M24)

WP4: Advance claim-level verification to handle complex multi-source reasoning

WP5: Develop cross-agent hallucination detection (when Agent A cites Agent B's output)

WP6: Create the EU AI Act compliance-by-design toolkit

Phase 3 — Validation & Deployment (M18-M36)

WP7: Validation in research intelligence (UNINOVIS, 8 universities, 8 countries)

WP8: Validation in public administration (partnership with local/regional governments)

WP9: Validation in healthcare information (partnership with clinical institutions)

WP10: Benchmarking, KPIs, and comparison with existing frameworks

# 2. Impact

## 2.1 Expected Outcomes

Outcome 1: Significant improvements in autonomy, robustness and reliability of AI agents

TRANSPARENT delivers agents that are not only autonomous but verifiably reliable — every response carries a quantitative reliability score backed by claim-level evidence

Robustness demonstrated through structured testing across 3 sectors, 8+ countries, with standardised error taxonomy

Outcome 2: Innovative multi-agent frameworks demonstrating effective coordination

Multi-agent coordination where RAG agents, metadata agents, and SQL agents collaborate on complex queries

Each agent maintains its own audit trail; the orchestrator tracks the full accountability chain

Open protocol for inter-agent communication with provenance tracking

## 2.2 Impact Pathways

| Impact | Pathway | KPI |
| --- | --- | --- |
| Trustworthy AI adoption | Open-source platform + compliance toolkit lowers barrier for AI Act-compliant agent deployment | 50+ organisations piloting by M36 |
| European AI ecosystem | Results shared via AI-on-Demand Platform; interoperability with ADRA | 3 TEF validations |
| Policy input | Evidence-based feedback on AI Act implementation from real deployments | 2 policy briefs to EC |
| Academic impact | Publications on transparency-by-design, hallucination detection | 15+ publications in top venues |
| SME enablement | Compliance toolkit reduces cost of AI Act adherence | Toolkit adopted by 20+ SMEs |
| Cross-sector validation | Demonstrated in research, public admin, healthcare | 3 deployment guides |

## 2.3 Dissemination & Exploitation

Open source: TOMMI/TRANSPARENT platform released under permissive license (Apache 2.0)

AI-on-Demand Platform: Results published and tools integrated

Standards: Input to CEN-CENELEC AI standardisation (transparency, testing)

Training: Testing methodology documentation adapted for broader use

Industry workshops: Annual workshops with AI developers and deployers

# 3. Implementation

## 3.1 Work Packages

| WP | Title | Lead | Months | Budget (EUR) |
| --- | --- | --- | --- | --- |
| WP1 | Advanced Agent Architectures | UMA | 1-12 | 2,200,000 |
| WP2 | Persistent Memory & Context | USPN | 1-12 | 1,600,000 |
| WP3 | Multi-Agent Coordination | AI Institute | 6-24 | 1,900,000 |
| WP4 | Claim Verification & Source Attribution | UMA | 6-24 | 1,700,000 |
| WP5 | Hallucination Detection at Scale | THUAS | 6-24 | 1,400,000 |
| WP6 | EU AI Act Compliance Toolkit | Legal partner | 12-30 | 1,100,000 |
| WP7 | Validation: Research Intelligence | TAMK | 18-36 | 1,600,000 |
| WP8 | Validation: Public Administration | UDCLV | 18-36 | 1,400,000 |
| WP9 | Validation: Healthcare Information | THWS | 18-36 | 1,400,000 |
| WP10 | Benchmarking & Assessment | Industry | 24-36 | 1,100,000 |
| WP11 | Dissemination, Exploitation & Mgmt | UMA | 1-36 | 1,600,000 |
|  | TOTAL |  |  | 17,000,000 |

Remaining EUR 1.5M allocated to subcontracting, travel, equipment, and indirect costs.

## 3.2 Consortium

| # | Partner | Country | Role |
| --- | --- | --- | --- |
| 1 | Universidad de Malaga (UMA) | Spain | Coordinator — TOMMI platform, architecture, WP1/WP4/WP11 lead |
| 2 | Tampere Univ. of Applied Sciences (TAMK) | Finland | Applied AI, validation lead (WP7) |
| 3 | The Hague Univ. of Applied Sciences (THUAS) | Netherlands | Responsible AI hub, hallucination detection (WP5) |
| 4 | TH Wurzburg-Schweinfurt (THWS) | Germany | Robotics & AI, healthcare validation (WP9) |
| 5 | Univ. Sorbonne Paris Nord (USPN) | France | NLP, multilingual agents, memory (WP2) |
| 6 | Univ. of Campania "L. Vanvitelli" (UDCLV) | Italy | AI in public admin, validation (WP8) |
| 7 | AI Research Institute (TBD) | DE/FR | Multi-agent architectures (WP3) |
| 8 | Industry partner — AI/LLM (TBD) | EU | Scalability, benchmarking (WP10) |
| 9 | Legal/Ethics partner (TBD) | NL/IT | AI Act compliance toolkit (WP6) |
| 10 | SME — AI tooling (TBD) | EU | Commercialisation, developer tools |

## 3.3 Key Milestones

| MS | Title | Month | Verification |
| --- | --- | --- | --- |
| MS1 | Architecture design complete | M6 | Design document reviewed by advisory board |
| MS2 | Multi-agent protocol specification | M12 | Protocol published, reference implementation |
| MS3 | Verification engine v2.0 | M18 | Benchmark results on hallucination detection |
| MS4 | AI Act compliance toolkit beta | M24 | Toolkit tested with 10 external developers |
| MS5 | Cross-sector validation complete | M30 | Validation reports for 3 sectors |
| MS6 | Final platform release | M36 | Open source release, AI-on-Demand integration |

## 3.4 Key Deliverables

| D | Title | WP | Month | Type |
| --- | --- | --- | --- | --- |
| D1.1 | TRANSPARENT Architecture Specification | WP1 | M6 | Report |
| D3.1 | Multi-Agent Coordination Protocol | WP3 | M12 | Report + Software |
| D4.1 | Claim Verification Engine v2.0 | WP4 | M18 | Software |
| D5.1 | Hallucination Detection Benchmark | WP5 | M18 | Dataset + Report |
| D6.1 | EU AI Act Compliance Toolkit | WP6 | M24 | Software + Docs |
| D7.1 | Research Intelligence Validation Report | WP7 | M30 | Report |
| D8.1 | Public Administration Validation Report | WP8 | M30 | Report |
| D9.1 | Healthcare Validation Report | WP9 | M30 | Report |
| D10.1 | Benchmarking & Comparative Assessment | WP10 | M33 | Report |
| D11.1 | TRANSPARENT Platform v1.0 (open source) | WP1 | M36 | Software |

## 3.5 Budget Summary

| Category | Amount (EUR) | % |
| --- | --- | --- |
| Personnel costs | 11,500,000 | 62% |
| Subcontracting | 1,500,000 | 8% |
| Travel & meetings | 800,000 | 4% |
| Equipment & infrastructure | 1,200,000 | 6% |
| Other direct costs | 500,000 | 3% |
| Indirect costs (25% flat rate) | 3,000,000 | 16% |
| TOTAL | 18,500,000 | 100% |

# 4. Existing Baseline — What TOMMI Already Brings

TRANSPARENT does not start from zero. The TOMMI platform, developed by UMA within the UNINOVIS European University Alliance (2024-2026), provides a validated TRL 3-4 baseline:

Already implemented and validated:

Multi-type agent framework (RAG, Metadata+RAG, Text2SQL, Oneshot) with configurable LLM providers (Ollama, vLLM, Mistral)

Graduated Transparency with 3 levels (crystal box / grey box / black box)

Reliability badges with quantitative source breakdown (metadata %, documents %, LLM %, web %)

Inline claim-level highlighting with colour-coded provenance

Real-time hallucination detection (paper title verification, project title verification, ID cross-checking)

Structured error taxonomy with 4 categories and 12 error types

Tester protocol with 7-phase evaluation methodology and downloadable Excel review files

EU AI Act compliance infrastructure: audit logging (JSONL), RoPA, Agent Design Cards, GDPR/AI Act transparency notices

Role-based access control (superuser/tester/user) with data sovereignty enforcement — end-user data never leaves institutional infrastructure

Self-registration with UNINOVIS institutional email validation and admin approval workflow

Deployed and tested across 8 universities in 8 European countries (Spain, Germany, Netherlands, France, Italy, Lithuania, Albania, Finland)

To be developed in TRANSPARENT:

Advanced planning with sub-goal decomposition and chain-of-thought reasoning

Persistent cross-session memory with user preference learning

Multi-agent coordination protocol with accountability chains

Cross-agent hallucination detection (when Agent A cites Agent B's output)

Automated AI Act compliance checking (not just logging, but active verification)

Scalable deployment infrastructure (containerised, cloud-neutral)

Validation in public administration and healthcare (beyond academia)

Formal benchmarking against LangChain, AutoGen, CrewAI, and other frameworks

# 5. Alignment with EU Strategies

| Strategy | Alignment |
| --- | --- |
| Apply AI Strategy (COM(2025) 723) | Direct implementation — AI agents for real-world sectors with trustworthiness built in |
| EU AI Act (Reg. 2024/1689) | Compliance-by-design toolkit; transparency obligations (Art. 50); AI literacy (Art. 4); accountability (Art. 5(2) GDPR) |
| European Strategy for Data | Data sovereignty — user data never leaves institutional infrastructure |
| Digital Europe Programme | Interoperability with AI-on-Demand Platform, TEFs, EDIHs |
| European Education Area | Validated in 8 UNINOVIS universities; AI literacy for researchers and students |

# 6. Ethical Considerations

All AI agents are informational only — no autonomous decisions affecting individuals

GDPR-compliant data processing documented in existing RoPA

Data sovereignty: end-user data processed exclusively on institutional infrastructure

Gender dimension addressed in team composition and user testing

Accessibility considerations in UI design

No dual-use concerns — platform is for knowledge retrieval, not autonomous action

# 7. Risk Management

| Risk | Prob. | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM providers change API/terms | Med | High | Multi-provider architecture (Mistral, Ollama, vLLM); local deployment option |
| Hallucination detection insufficient for new domains | Med | Med | Domain-specific knowledge bases; tester feedback loop |
| Partner dropout | Low | High | UNINOVIS MoU; each partner has self-contained WP |
| AI Act interpretation changes | Med | Med | Legal partner monitors regulatory evolution; flexible toolkit |
| Scalability challenges | Med | Med | Cloud-neutral architecture; progressive scaling |
| Low adoption outside academia | Med | Med | Industry partner drives exploitation; SME toolkit |

Draft prepared: April 2026

Based on: Horizon Europe Work Programme 2026-2027, Cluster 4 — Digital, Industry and Space

Building on: TOMMI Transparent Agents Platform (UMA/UNINOVIS, 2024-2026)